TECHNICAL RISK ASSESSMENT DOCUMENT

Project Name: Cashien

Document Version: 1.0

Date: 19-May-2026

Prepared By: Solomon Nii-Addo Temitayo Quaynor

Reviewed By: _______________________

## 1. Purpose

This document identifies, evaluates and mitigates technical risks associated with the Cashien system design and development. It ensures that engineering risks are systematically identified, failure modes are anticipated, mitigation strategies are defined early and development surprises are minimized. The document will be updated throughout development as risks evolve.

## 2. Risk Assessment Methodology

Risks are assessed based on probability and impact, each rated on a 1–5 scale (Low = 1, Medium = 3, High = 5). Severity is calculated as Probability × Impact. Each risk entry includes a description, severity score, mitigation strategy and validation method. Risks with severity ≥15 are considered high priority.

## 3. System-Level Technical Risks

| Risk ID | Description | Prob. | Impact | Severity | Mitigation | Validation Method |
| --- | --- | --- | --- | --- | --- | --- |
| SL-1 | Integration failure between data ingestion, retrieval and LLM components causing end-to-end breakdown | 3 | 4 | 12 | Define clear API contracts; develop integration tests early in the project | Continuous integration with automated integration tests |
| SL-2 | Insufficient system stability margin leading to outages under load | 2 | 5 | 10 | Design for autoscaling; implement health monitoring; run load tests | Load testing and chaos engineering |
| SL-3 | Data privacy breach or API key leakage | 3 | 5 | 15 | Encrypt all secrets at rest; implement secure storage and access controls; rotate keys | Security audits and penetration testing |

## 4. Mechanical Risks

| Risk ID | Description | Prob. | Impact | Severity | Mitigation | Validation Method |
| --- | --- | --- | --- | --- | --- | --- |
| M-1 | Web scraping blocked by robots.txt or anti-bot measures | 4 | 3 | 12 | Respect robots.txt; use licensed APIs; implement rate limiting and user-agent rotation | Monitor scrape success rates; track HTTP status codes |
| M-2 | External APIs change or deprecate endpoints | 3 | 4 | 12 | Abstract API calls; monitor provider announcements; implement versioning and fallback strategies | Mock testing against versioned APIs |
| M-3 | Vector database performance degradation as data volume grows | 2 | 3 | 6 | Choose scalable indexing technology; optimize embedding dimensions; monitor latency | Benchmark indexing and retrieval performance |

## 5. Electrical Risks

| Risk ID | Description | Prob. | Impact | Severity | Mitigation | Validation Method |
| --- | --- | --- | --- | --- | --- | --- |
| E-1 | Cloud provider outages impacting service availability | 2 | 4 | 8 | Deploy across multiple regions and providers; implement failover; use CDN | DR drills and multi-region failover tests |
| E-2 | Cost overruns due to uncontrolled compute or API usage | 3 | 4 | 12 | Implement budget alerts; autoscaling with cost limits; negotiate volume discounts | Cost monitoring dashboards and alert testing |
| E-3 | Rate limiting from LLM providers causing throttling | 3 | 3 | 9 | Cache frequent queries; queue requests; support multiple providers | Simulated high-traffic tests with rate limit scenarios |

## 6. Control System Risks

| Risk ID | Description | Prob. | Impact | Severity | Mitigation | Validation Method |
| --- | --- | --- | --- | --- | --- | --- |
| C-1 | LLM hallucinations leading to inaccurate or misleading analysis | 4 | 4 | 16 | Use RAG to provide context; refine prompts; implement post-processing filters; include disclaimer | Manual review, user feedback and quality assessment metrics |
| C-2 | Bias in AI-generated explanations or strategies | 3 | 4 | 12 | Use diverse data sources; evaluate model outputs for bias; incorporate user feedback loops | Bias evaluation benchmarks; fairness metrics monitoring |
| C-3 | Latency exceeding acceptable thresholds | 3 | 3 | 9 | Pre-compute embeddings; parallelize retrieval; optimize prompt construction; employ caching | Load testing with high concurrency; latency monitoring |

## 7. Embedded / Firmware Risks

| Risk ID | Description | Prob. | Impact | Severity | Mitigation | Validation Method |
| --- | --- | --- | --- | --- | --- | --- |
| S-1 | Memory leaks or resource exhaustion in backend services | 3 | 3 | 9 | Use memory-safe languages or frameworks; conduct stress tests; implement resource monitoring | Static analysis; profiling and stress testing |
| S-2 | Deadlocks or race conditions in asynchronous workflows | 2 | 4 | 8 | Follow concurrency best practices; utilize proven asynchronous libraries; write comprehensive unit tests | Concurrency testing; code reviews |
| S-3 | Security vulnerabilities in dependencies (e.g., scraping libraries) | 3 | 4 | 12 | Regularly scan dependencies; apply security patches; use minimal permissions | Dependency scanning tools; penetration testing |

## 8. Integration Risks

| Risk ID | Description | Prob. | Impact | Severity | Mitigation | Validation Method |
| --- | --- | --- | --- | --- | --- | --- |
| I-1 | Incompatibility between vector database embeddings and LLM embeddings causing poor retrieval | 3 | 3 | 9 | Use compatible embedding models; conduct retrieval experiments; adjust embedding dimensions | A/B testing retrieval performance |
| I-2 | Communication mismatches between frontend and backend APIs | 2 | 4 | 8 | Define clear API specifications; implement contract tests; version APIs | Contract testing frameworks |
| I-3 | Data sync lag causing stale information in responses | 3 | 3 | 9 | Implement incremental updates; monitor data freshness; trigger re-scraping on demand | Data freshness metrics; user feedback on outdated info |

## 9. Environmental Risks

| Risk ID | Description | Prob. | Impact | Severity | Mitigation | Validation Method |
| --- | --- | --- | --- | --- | --- | --- |
| ENV-1 | Network outages or high latency affecting user experience | 3 | 3 | 9 | Use CDN and edge servers; implement offline caching; display clear notifications | Network simulation tests |
| ENV-2 | Legal changes restricting web scraping | 2 | 5 | 10 | Monitor regulatory landscape; adapt strategy to licensed data providers; allocate legal budget | Legal reviews; compliance audits |
| ENV-3 | Unexpected surges in user traffic (e.g., viral growth) | 3 | 3 | 9 | Design for autoscaling; implement queueing mechanisms; rate-limit per user | Load testing; stress tests beyond expected peak |

## 10. Manufacturing Risks

| Risk ID | Description | Prob. | Impact | Severity | Mitigation | Validation Method |
| --- | --- | --- | --- | --- | --- | --- |
| MFG-1 | Tight cost targets difficult to meet at scale | 3 | 4 | 12 | Optimize code for efficiency; negotiate API pricing; monitor cost per user | Cost tracking and optimization analysis |
| MFG-2 | Supplier inconsistency (e.g., LLM provider changing terms) | 3 | 4 | 12 | Maintain multiple provider relationships; implement swappable interfaces | Contract reviews; provider diversification |
| MFG-3 | Component obsolescence (e.g., embedding model deprecation) | 2 | 3 | 6 | Use open standards; monitor model updates; plan migration strategies | Regular technology reviews; migration testing |

## 11. Safety Risks

| Hazard | Cause | Severity | Mitigation | Residual Risk |
| --- | --- | --- | --- | --- |
| H-1 Misinterpretation of AI output leads to financial loss | AI hallucination; user over-reliance | High | Clear disclaimer; encourage professional advice; implement explanation transparency | Medium |
| H-2 Data leak exposes user information | Security breach or misconfiguration | High | Encrypt data; implement access controls; conduct security audits | Low |
| H-3 Denial-of-service attack disrupts service | Malicious actors exploiting APIs | Medium | Implement rate limiting, intrusion detection and DDoS protection | Low |

## 12. Risk Mitigation Strategy

For high-severity risks (severity ≥15), immediate actions include robust encryption for API keys, comprehensive security audits and redundant infrastructure across multiple providers. Regular integration tests and contract testing reduce system-level failures. RAG and prompt engineering mitigate LLM hallucinations. Cost monitoring and budget alerts prevent overruns. Legal consultation ensures compliance.

## 13. Risk Monitoring Plan

Risks will be reviewed at the end of each development phase and quarterly during scale. The CTO owns overall risk management. Each risk is assigned to an engineering lead responsible for implementing mitigation actions. Progress will be tracked in the project management tool, with status updates reported during bi-weekly reviews. Risks may be downgraded when mitigation is verified by tests or audits.

## 14. Residual Risk Summary

After planned mitigations, residual high-severity risks include potential regulatory changes restricting data scraping and the inherent unpredictability of LLM outputs. These are monitored continuously; if risk levels rise, contingency plans (licensed data sources, stricter content filtering) will be executed.

## 15. Risk Acceptance

Certain risks, such as moderate residual bias in model outputs or slight latency variability due to external APIs, may be accepted if mitigation costs outweigh impact. Acceptance decisions will be documented with justification and approved by product leadership.

## 16. Approval

Name:

Title:

Signature:

Date: